# Sprint 1 — Production Pipeline Integrity

Branch: feat/generation-quality-engine Scope: The live generation pipeline only — Requirement → Classification → Scenario Planner → LLM → resolveType() → Quality Validator → Output. Explicitly out of scope this sprint: Requirement Understanding, Validation Planning, the LLM prompt, and any new intelligence engine. This was a disciplined, single-focus fix of the production defect, not a capability expansion.

## The bug we were actually chasing

The customer-visible symptom was a suite that reported “11 Positive · 1 Negative · 0 Edge” even when the planner had deliberately created negative and edge scenarios. Coverage the planner asked for was disappearing by the time the suite was graded and shown.

Root cause (confirmed in code, not guessed): resolveType() in test-coverage-engine.ts ended with a default: return POSITIVE. Whenever a generated case could not be tied back to its planned scenario — no coverageType on the case, and a scenarioIndex that was null or out of range — the function silently labelled it Positive. Every leak in the planner→LLM handoff therefore drained into the Positive bucket. The number looked plausible, so nobody saw the loss. A second, quieter version of the same default lived in analyzeCoverageMix (tc.coverageType || 'positive').

The principle we adopted: an unclassifiable case is a pipeline defect, not a Positive. Silence is the bug.

## What changed — the four phases

### Phase 1 — Instrument the live path

Every generation now logs a side-by-side trace so the collapse is observable instead of hidden:

- Planner → resolved trace — for every returned case: scenarioId / via / resolved type / title, alongside the full planner list (id / coverageType). The via field states exactly how each case was classified (case, scenarioId, scenarioIndex, or unresolved).

- Coverage Loss metric (permanent) — one line, every run: Planner created: N → LLM returned: M → Unknown: K → Coverage Loss: X%. This immediately says whether information leaked and where. It is now both a log line and a structured field (qualityReport.coverageLoss) so History/UI can surface it without re-auditing.

- When K > 0, a logger.error fires listing the offending cases — a leak is now loud.

### Phase 2 — Fix the real problem (no silent Positive, ever)

resolveType() no longer has a Positive fallback. Resolution is now an explicit, ordered lookup:

- the case’s own coverageType (via case), else

- the case’s scenarioId matched against the planner map (via scenarioId), else

- the case’s scenarioIndex into the planned scenarios (via scenarioIndex), else

- the explicit unknown sentinel (via unresolved).

unknown → logged as an error, counted, and it fails the gate. It is never regenerated into a fake Positive and never silently absorbed. Unknown is treated as the defect it is, so a developer investigates the handoff rather than trusting a wrong green number.

### Phase 3 — Stable IDs: the planner owns coverage, the LLM owns wording

Coverage type is now decided once, by the planner, and carried by a stable scenarioId. To make that possible on the live path, generateTestCoverage now threads the planner’s plannedScenarios ({ id, coverageType }) out of the function, and resolveType classifies purely by looking a case’s scenarioId up in that map. No re-classification, no keyword-matching, no inference happens downstream. The LLM’s job is narrative (title, steps, objective); the planner’s classification is merged in as the source of truth.

### Phase 4 — The Quality Gate is a real gate

The auditor now produces an explicit gateReasons[] and a passed verdict. A suite fails when any of these hold:

- one or more cases are unknown (coverage loss),

- coverage risk is HIGH,

- a selected family came back empty / below its minimum share,

- near-duplicate clusters were detected.

At the API (routes/test-coverage.ts), when the gate fails the pipeline does not persist and does not return a success — it responds 422 with the reasons, the Coverage Loss metric, and the unsaved suite so a developer can inspect exactly what was produced. “No export. No save. No response.”

## Honest verification status

What I did verify here:

- npx tsc --noEmit — clean.

- npx jest tests/unit/generation-quality-engine.test.ts — 25/25 pass, including 4 new tests that prove an unknown case fails the gate, is counted, is never called Positive, and that the Coverage Loss metric is present/accurate (25% on a 1-of-4 loss) and absent when no planner count is supplied.

- scenario-planner.test.ts, scenario-builder.test.ts — pass.

- The pre-existing failing suites (architecture-contract, intelligence-orchestrator, intelligence, profile-diff-engine, plus two self-executing script tests that call process.exit) fail identically on a clean tree — confirmed by stashing my changes. They are not caused by this work and were not touched.

What I did not verify here — stated plainly:

- I could not run the full app + database + real LLM + frontend in this environment, so the end-to-end 422 blocking behaviour has not been exercised against a live request. It is implemented and type-checks, but “the API blocks a failing suite in production” is not independently confirmed by me.

- Because a hard block changes the behaviour of a running product, the Phase-4 enforcement ships behind a flag (GEN_QUALITY_GATE_BLOCKING, default false). You asked for the gate ON; the tradeoff is that turning it on will start rejecting suites that previously shipped. I recommend enabling it in staging first, watching the Coverage Loss metric and gateReasons in the logs, then flipping it on in production. Everything else in Sprints 1’s fix (no-silent-Positive, instrumentation, stable IDs, the metric) is always on.

## Flags (documented in .env.example)

| Flag | Default | Effect |
| --- | --- | --- |
| GEN_QUALITY_ENGINE | true | Compute the quality report + Coverage Loss metric. |
| GEN_QUALITY_REGEN | false | Opt-in one-shot regeneration of empty selected families. |
| GEN_QUALITY_GATE_BLOCKING | false | Phase 4 hard block: fail → 422, no persist, no export. |

## Files touched

- src/engines/test-coverage-engine.ts — Phase 1 instrumentation, Phase 2 resolveType rewrite (no Positive fallback), Phase 3 planner-scenario threading + scenarioId resolution, plannerScenarioCount wired into the auditor.

- src/engines/generation-quality-engine.ts — unknownCount, coverageLoss, and gateReasons[] added to QualityReport; passed now derives from gateReasons.

- src/api/routes/test-coverage.ts — Phase 4 flag-gated hard block before persistence.

- tests/unit/generation-quality-engine.test.ts — 4 new regression tests.

- .env.example — the three quality-gate flags documented.

## Deliberately deferred (not built this sprint)

- Sprint 2 — audit of the Requirement Understanding and Validation Planning engines (YES/PARTIAL/NO capability matrix; reuse / extend / replace decisions).

- Sprint 3 — Validation Intent.

- Sprint 4 — Planner → LLM Writer contract.

No new intelligence engine was built. The production pipeline was fixed first.