# Sprint 2D — Corrected Roadmap + Execution Graph Grammar Design

Supersedes the “just do 2D.5” plan. Written after the Rule 1 audit (SPRINT_2D5_RULE1_EQUIVALENCE_AUDIT.md) and the coverage baseline from tools/measure-graph-coverage.ts.

## The reframing (agreed)

The audit proved Rule 1 fails: only 4 of 79 scenarios run from the graph. The fix is not a different deletion strategy — it is finishing the graph. Adding action/assertion templates is Execution Graph completion, i.e. finishing 2D.3 / 2D.4 — it is not deletion work and must not be called 2D.5.

The deeper diagnosis: the blocker is Execution Graph expressiveness, not Script Generation. The graph must become a small language (composable primitives), not a growing catalog of bespoke scenario fields.

## Objective gate (new, quantitative)

tools/measure-graph-coverage.ts computes, from the same KB the engine reads:

Execution Graph Coverage = scenarios with BOTH actions[] AND assertions[]
                           ─────────────────────────────────────────────
                                     total scenarios

A scenario counts only when it owns both halves — because the actions[] and assertions[] gates in script-gen-engine.ts are independent, so owning one but not the other still drops the other half to legacy inference.

### Baseline today (npx ts-node tools/measure-graph-coverage.ts, exit 1 = gate closed)

| module | owned | coverage |
| --- | --- | --- |
| authentication | 4/13 | 31% |
| crud | 0/9 | 0% |
| search | 0/8 | 0% |
| checkout | 0/9 | 0% |
| payment | 0/8 | 0% |
| admin | 0/6 | 0% |
| workflow | 0/7 | 0% |
| reporting | 0/6 | 0% |
| import | 0/7 | 0% |
| export | 0/6 | 0% |
| OVERALL | 4/79 | 5% |

2D.5 (deletion) may begin only when OVERALL = 100%. The tool exits non-zero until then, so it is a CI gate, not a judgment call.

## Corrected roadmap

Every sprint now has one measurable outcome (a jump in graph coverage), and deletion is quarantined to the very end.

| Sprint | Outcome | Coverage target | Deletion? |
| --- | --- | --- | --- |
| 2D.3A | Authentication actions complete (all 13) | auth actions 100% | none |
| 2D.4A | Authentication assertions complete (all 13) | auth 13/13 | none |
| 2D.3B | CRUD actions+assertions | crud 100% | none |
| 2D.3C | Search actions+assertions | search 100% | none |
| 2D.3D | Checkout actions+assertions | checkout 100% | none |
| 2D.3E… | payment / admin / workflow / reporting / import / export | each →100% | none |
| 2D.5 | Delete legacy (tcStepsToCode, buildTcAssertions, ScenarioIntelligence, buckets, regex) + permanent architecture test | overall stays 100%, goldens byte-identical | all |

Phase A = everything above 2D.5. Phase B = 2D.5 only.

## Grammar design — the graph becomes a small language

Principle: add composable primitives, never per-scenario fields. Wrong: repeatTimes, browserRestart, sessionRefresh, whitespacePassword, sqlInjectionUser, loginLogoutReloginAction. Right: a handful of primitives that compose into every scenario.

### First: re-triage the 9 “pending” auth scenarios against the POST-2D.4 grammar

The pending reasons were authored before 2D.4 assertions + afterAction landed (one literally says “until 2D.4 assertions land”). The coverage meter shows all 9 already own assertions (0 / 9 / 0 gap = assertions-only). So the real remaining question is only which need a NEW action primitive:

| Pending scenario | Needs new grammar? | Composes from |
| --- | --- | --- |
| auth-neg-locked-user | No (re-triage) | same actions as auth-pos-valid + locked_account dataset role + existing error assertion |
| auth-edge-password-masking | No (re-triage) | fill(password) + existing attribute assertion (type=password) |
| auth-pos-logout | No (re-triage) | fill,fill,click(login),click(logout),navigate(protected) + assertions ordered by afterAction |
| auth-edge-whitespace-case | transform | transform(username, pad) → fill → click → assert(error) |
| auth-neg-invalid-identifier-format | transform | transform(username, malform) → fill → click → assert(error) |
| auth-sec-injection | transform | transform(username, sql_payload) → fill → click → assert(error) |
| auth-sec-lockout-threshold | repeat | repeat(count:N)[ fill, fill, click ] → assert(locked) |
| auth-pos-remember-me | restartBrowser | fill,fill,check(remember_me),click,restartBrowser,navigate → assert(logged in) |
| auth-sec-session | fresh context | restartBrowser(clean session) → navigate(protected) → assert(redirected to login) |

⇒ The entire pending set reduces to exactly THREE new primitives (transform, repeat, restartBrowser), and 3 of 9 need nothing new — they were blocked only because assertions didn’t exist yet. This must be verified during authoring, but it shows the grammar surface is tiny.

### The three primitives (minimal specs)

1. transform — derive a mutated value (covers whitespace / malform / injection / max-length / case). The reusable part is the transform verb vocabulary, not per-case fields. Two framings — pick one (see decision below):

- As a value-expression (recommended — no new node type, no inter-node state):

- { "action": "fill", "target": "username",
  "value": { "source": "@dataset.username", "transform": "pad_whitespace" } }

- As a standalone node (matches the “transform → fill” sequence mental model, but introduces a derived-value slot between nodes):

- { "action": "transform", "target": "username", "transform": "pad_whitespace", "from": "@dataset.username" }
{ "action": "fill", "target": "username", "value": "@transformed.username" }

- Transform verbs (frozen small set): trim | pad_whitespace | uppercase | lowercase | prepend:<s> | append:<s> | sql_payload | max_length:<n> | malform.

2. repeat — run a nested block N times (covers lockout threshold). jsonc   { "action": "repeat", "count": 5, "steps": [       { "action": "fill",  "target": "username", "value": "@dataset.username" },       { "action": "fill",  "target": "password", "value": "@dataset.wrong_password" },       { "action": "click", "target": "login_button" }   ] } One structural addition: an action may nest steps[]. The emitter loops; still zero inference.

3. restartBrowser — end the session / start a clean context (covers remember-me and session). jsonc   { "action": "restartBrowser" }   // no target; optional { "keepStorage": true } for remember-me Remember-me keeps storage; session-access uses a clean context (no storage).

### Explicitly NOT adding

- No request primitive — auth-sec-session composes from restartBrowser (clean context) + navigate(protected) + a url assertion.

- No logout/login compound actions — they are just click sequences.

- No per-scenario action types of any kind.

### The one design decision I need from you

Transform as a value-expression (recommended) vs. as a standalone node. Value-expression keeps the grammar flatter (only repeat adds nesting) and avoids an inter-node “derived variable” concept; the standalone-node form matches your “transform → fill” sequence sketch more literally. Everything else above is, I believe, uncontroversial given your direction.

## Consciously re-opening, then re-freezing the grammar

You froze the grammar at the end of 2D.4. This design re-opens it once, minimally (3 primitives + optional value-expression + steps[] nesting), to make the graph expressive enough to be the single source of truth — which is the precondition for the freeze to actually hold. After Phase A authoring completes and coverage hits 100%, the grammar re-freezes for good and every later sprint answers only “did the generated artifacts get better?”

## Definition of Done

### Phase A (graph completion) — per module

- ☐ every scenario owns actions[] and assertions[]

- ☐ measure-graph-coverage.ts shows the module at 100%

- ☐ no new bespoke fields — only the 3 primitives / value-expressions

- ☐ all existing golden + fidelity tests still pass, byte-identical

### Phase A exit (whole graph)

- ☐ measure-graph-coverage.ts OVERALL = 100% (exit 0, gate open)

- ☐ grammar re-frozen (contract doc updated + version bumped)

### Phase B (2D.5 deletion) — only after the gate opens

- ☐ delete tcStepsToCode, buildTcAssertions, ScenarioIntelligence, buckets, regex

- ☐ add the permanent architecture test (Script Gen may import only Scenario Graph / Execution Graph / Emitter / Locator Resolver / Dataset Resolver)

- ☐ goldens byte-identical; Script Gen line count drops (deletions > additions)