# Sprint 2D: Scenario Graph Completion

Renamed from “Duplicate Intelligence Removal”. The old name framed this work as deleting code from Script Generation. That framing is backwards and dangerous — it invites us to delete inference before the graph can replace it, which just loses functionality.

The correct question is NOT “what code can we delete from Script Gen?” The correct question is “what information is still missing from the Scenario Graph?”

Every PR must be additive: the graph gains a concrete capability. Deletion of the old inference code is the outcome of the graph becoming complete — never the objective, and never done first.

## 🎯 The Guiding Principle

Old (wrong) mental model:

Remove regex → Script Gen becomes dumber → hope the graph covers it

New (correct) mental model:

Make regex UNNECESSARY → Script Gen has nothing left to infer → deletion is trivial & safe

Each PR answers one question:

“What capability does the Scenario Graph gain?”

Not:

“What code did we delete?”

## 🧭 Why This Matters Beyond Script Generation

Once the Scenario Graph owns the full canonical execution model —

Scenario
  ↓
Execution Dataset   (2D.2)
  ↓
Executable Actions  (2D.3)   ← step · action · target · value
  ↓
Executable Assertions (2D.4) ← type · target · value

— then every downstream consumer reads the exact same model:

Script Generation
Healing
Replay
Self-Healing
Coverage Gap Analysis
Impact Analysis

That shared canonical execution model is a far bigger win than Script Generation itself. This is the highest-ROI change remaining in LevelUp.

## 🚦 The Migration Rule (read before every PR)

Never delete an inference path until the graph field that replaces it is populated, consumed, and proven by a test.

Additive PRs (2D.2 → 2D.4) come FIRST. They leave the old inference code untouched and simply prefer graph data when present. Only once the graph is complete do the deletion PRs (2D.5 → 2D.6) run — and by then they remove genuinely dead code.

## 🎯 Current State (Post-2D.1)

✅ Sprint 2D.1 Complete - Script Gen consumes ScenarioSemantics when available (variableUnderTest + variation + expectedBehavior) - Stable scenarioId-based matching (no more fragile title matching) - Credentials derived from semantics for graph-backed cases (bypasses ScenarioIntelligence) - 4/4 unit tests passing

Reality check: the graph still describes steps as prose ("Enter username"), not executable actions. Script Gen still has to decide fill() vs click(), resolve the locator, resolve the value, and order the steps. So the inference code cannot be deleted yet — the graph doesn’t carry enough information to replace it. That is exactly what 2D.3 and 2D.4 fix.

## 📋 Implementation Order (revised — implement EXACTLY in this order)

2D.2  Execution data          (graph owns resolved dataset values)
  ↓
2D.3  Executable actions       (graph owns step · action · target · value)
  ↓
2D.4  Executable assertions    (graph owns assertion · type · target · value)
  ↓
2D.5  Delete duplicated inference   (regex/title/bucket detection — now dead)
  ↓
2D.6  Delete ScenarioIntelligence   (module gone; architecture contract enforces it)

### PR 2D.2 — Graph owns Execution Data ⭐⭐⭐⭐⭐

Capability the graph gains: every scenario node carries the concrete, resolved dataset values it will execute with — no downstream consumer ever re-derives them from step text.

Additive work: - [ ] Script Gen reads username/password (and other fields) from execution.resolvedDataset on the ScenarioNode - [ ] When resolvedDataset is present, it is the single source of truth for values - [ ] Leave extractCredentialsFromSteps() / looksLikeCredential() in place as fallback for legacy cases — do NOT delete yet

Target Files: - src/script-gen/script-gen-engine.ts (credential derivation reads execution first)

Test Coverage: - [ ] Unit test: Script Gen reads resolvedDataset.username + resolvedDataset.password from graph - [ ] Unit test: resolvedDataset present → step-text extraction is NOT invoked - [ ] Unit test: no resolvedDataset → legacy fallback still works (no regression)

Definition of Done: Values in generated scripts come from the graph, not from parsing prose.

### PR 2D.3 — Graph owns Executable Actions ⭐⭐⭐⭐⭐

Capability the graph gains: each scenario step becomes a structured, executable instruction instead of prose. This is the pivotal PR — it’s what makes the login/checkout regex unnecessary.

The shape the graph must now carry:

{
  "stepId": "S3",
  "action": "fill",
  "target": "username",
  "value": "@dataset.username"
}

action ∈ { navigate, fill, click, select, check, upload, wait, verify } target = a stable element identity (semantic key), NOT a raw locator string. value = literal or a @dataset.* reference resolved from 2D.2.

Additive work: - [ ] Extend ScenarioNode step schema with action / target / value (populated upstream in the graph builder) - [ ] Script Gen gains a deterministic mapper: ts       switch (step.action) {         case 'fill':   return `await ${loc(step.target)}.fill(${val(step.value)});`;         case 'click':  return `await ${loc(step.target)}.click();`;         case 'select': ...         case 'verify': ...       } - [ ] When a step carries a structured action, the mapper is used and all inference is skipped for that step - [ ] Steps WITHOUT structured actions still flow through the existing regex path (legacy fallback — untouched)

Explicitly NOT in this PR: - 🚫 Do NOT delete login-triad regex, checkout regex, inferFlowBucket(), or field-detection regex. They remain as the fallback for un-migrated steps. They become dead only in 2D.5.

Target Files: - Scenario Graph builder (adds action/target/value to steps) — upstream - src/script-gen/script-gen-engine.ts (deterministic action mapper)

Test Coverage: - [ ] Unit test: step {action:'fill', target:'username', value:'@dataset.username'} → await …username.fill(user.username) with zero regex - [ ] Unit test: step {action:'click', target:'login_button'} → await …click() - [ ] Unit test: legacy prose step (no action) → still handled by fallback (no regression)

Definition of Done: A fully-migrated scenario produces its script by pure switch(action) mapping, with the regex path never entered.

### PR 2D.4 — Graph owns Executable Assertions ⭐⭐⭐⭐

Capability the graph gains: expected outcomes become structured, executable assertions instead of abstract prose like "Login succeeds". Script Gen never invents an assertion again.

expectedBehavior: "Login succeeds" is still too abstract. The graph must carry:

{
  "assertions": [
    { "type": "url",     "value": "/inventory" },
    { "type": "visible", "target": "logout_button" }
  ]
}

type ∈ { url, visible, hidden, text, value, enabled, disabled, count, error }

Additive work: - [ ] Extend ScenarioNode with a structured assertions[] array (populated upstream) - [ ] Script Gen gains a deterministic assertion mapper: ts       switch (a.type) {         case 'url':     return `await expect(page).toHaveURL(${re(a.value)});`;         case 'visible': return `await expect(${loc(a.target)}).toBeVisible();`;         case 'text':    return `await expect(${loc(a.target)}).toContainText(${str(a.value)});`;         ...       } - [ ] When structured assertions[] exists, use them exclusively - [ ] Leave title/URL/error-fragment inference in place as fallback for un-migrated nodes

Explicitly NOT in this PR: - 🚫 Do NOT delete buildAssertion() inference, coverage-category regex, or the /login/ URL heuristics. Deletion happens in 2D.5.

Target Files: - Scenario Graph builder (adds structured assertions) — upstream - src/script-gen/script-gen-engine.ts (deterministic assertion mapper)

Test Coverage: - [ ] Unit test: {type:'url', value:'/inventory'} → toHaveURL(/inventory/) - [ ] Unit test: {type:'visible', target:'logout_button'} → toBeVisible() - [ ] Unit test: {type:'error', value:'Invalid credentials'} → toContainText('Invalid credentials') - [ ] Unit test: node without assertions[] → legacy inference still runs (no regression)

Definition of Done: A migrated scenario’s assertions come entirely from the graph; Script Gen guesses nothing.

### PR 2D.5 — Delete Duplicated Inference ⭐⭐⭐⭐

Now — and only now — deletion is safe, because 2D.2–2D.4 made every one of these paths unreachable for graph-backed scenarios. This PR removes what is, by this point, dead code.

What to delete (verify each is dead via coverage first): - [ ] Login-triad detection (L3395–3577 in script-gen-engine.ts) - [ ] Checkout detection (L3610 in script-gen-engine.ts; L304 in page-object-rewriter.ts) - [ ] inferFlowBucket() auth/checkout bucketing (L1880–1910) - [ ] Field-grounding regex (username/password/click detection, L4094–4138) - [ ] Assertion inference from title/URL (buildAssertion() heuristics, L4299–4305, L4395–4401) - [ ] Coverage-category regex (L2259–2290) - [ ] extractCredentialsFromSteps() / looksLikeCredential() (L2055–2085) — replaced by 2D.2 - [ ] Post-login assertion trigger (L5366–5369)

Precondition (must hold before merging): - [ ] Prove via test/telemetry that graph-backed scenarios never enter these paths - [ ] Any remaining callers are legacy-only and explicitly scoped for removal

Test Coverage: - [ ] Regression suite: all migrated scenarios produce identical (or better) scripts with the code removed - [ ] No test relies on the deleted inference for a graph-backed case

### PR 2D.6 — Delete ScenarioIntelligence ⭐⭐⭐⭐⭐

The final step: the classification module is now entirely obsolete.

What to DELETE: - [ ] src/script-gen/scenario-intelligence/ (entire directory: index.ts, detection.ts, types.ts, all 6 transformers) - [ ] this.scenario = new ScenarioIntelligence() (script-gen-engine.ts:595) - [ ] import { ScenarioIntelligence } … (script-gen-engine.ts:44) - [ ] All this.scenario.classify() calls and transformer references

Architecture contract (enforced by test): - [ ] grep -r "ScenarioIntelligence" src/ → 0 - [ ] grep -r "scenario.classify" src/ → 0 - [ ] grep -r "transformer" src/script-gen/ → 0 (except unrelated type imports) - [ ] Script Gen reads ONLY from ScenarioNode fields — zero classification, zero inference

Test Coverage: - [ ] Architecture contract test: script-gen-engine.ts imports no scenario-intelligence module - [ ] Architecture contract test: no regex-based scenario detection remains in src/script-gen/

## 🧹 Supporting Cleanup (opportunistic, after 2D.6)

- ☐ Remove auth-specific regex from page-crawler.ts (L309, L363)

- ☐ Remove login-specific stopwords from credential validator (L2070)

- ☐ Review workflow-mapper.ts login page detection (L94–95)

## 📊 Progress Tracking

| PR | Capability the Graph Gains | Additive? | Status | Tests |
| --- | --- | --- | --- | --- |
| 2D.1 | Semantics (variable/variation/behavior) | ✅ | ✅ DONE | 4 |
| 2D.2 | Execution data (resolvedDataset) | ✅ additive | 🔲 TODO | TBD |
| 2D.3 | Executable actions (step·action·target·value) | ✅ additive | 🔲 TODO | TBD |
| 2D.4 | Executable assertions (type·target·value) | ✅ additive | 🔲 TODO | TBD |
| 2D.5 | — (deletion of now-dead inference) | 🗑️ removal | 🔲 TODO | TBD |
| 2D.6 | — (deletion of ScenarioIntelligence) | 🗑️ removal | 🔲 TODO | TBD |

## ✅ Success Criteria (End of Sprint 2D)

The Litmus Test — remove the requirement text entirely:

const requirement = undefined; // ❌ NEVER READ

// Script Gen works using ONLY the canonical graph node:
const node = scenarioGraph.get(tc.scenarioId);
const script = generateScript({
  title:           node.title,
  objective:       node.objective,
  execution:       node.execution,        // 2D.2 — resolved dataset values
  steps:           node.steps,            // 2D.3 — each: action · target · value
  assertions:      node.assertions,       // 2D.4 — each: type · target · value
});

Verified when: 1. The graph carries execution data, executable actions, and executable assertions 2. Script Gen is a pure switch(action) / switch(assertion.type) adapter 3. Removing the requirement text changes nothing in the output 4. Zero fallback to ScenarioIntelligence; zero regex classification 5. src/script-gen/scenario-intelligence/ is deleted and the architecture contract test enforces it

And the same canonical execution model is now consumable by Healing, Replay, Self-Healing, Coverage Gap, and Impact Analysis.

Next Step: Start PR 2D.2 — Graph owns Execution Data (additive; execution.resolvedDataset).