# Intelligence Roadmap (revised per final review)

This supersedes the “Coverage Intelligence as master orchestrator” idea. Per the final review, Coverage Intelligence is deferred and demoted to a pure consumer. The Intelligence Orchestrator remains the central brain that every feature uses.

Architecture principle: Rule-first → Intelligence-first → AI-last. Coverage observes, it never controls.

Intelligence Orchestrator  (the brain)
   Repository · Knowledge · Patterns · Similarity · App Profile · Test Data · DOM
                              │
        ┌─────────────────────┼─────────────────────┐
        ▼                     ▼                      ▼
   Test Case Lab          Script Gen             Healing
        │                     │                      │
        └──────────── Execution ─────────────────────┘
                              │
                              ▼
                     Coverage (consumer only, DEFERRED)

## Phases (each = backend + frontend, shipped incrementally)

| Phase | Scope | Status |
| --- | --- | --- |
| 1 | Intelligence Score in the orchestrator (signature “grounded vs AI” metric) | ✅ Done (backend) |
| 2 | Migrate Test Case Lab onto the orchestrator; expose intelligenceScore in /generate response | ⏳ Next |
| 3 | Migrate Healing onto the orchestrator (evidence output + adapter) | ⏳ |
| 4 | Requirement Intelligence + Intent Intelligence layers feeding the orchestrator | ⏳ |
| 5 | Frontend: Intelligence Score UI across Script Gen, Test Case Lab, Healing | ⏳ |
| — | Coverage Intelligence dashboards / snapshots / trends / heatmaps / alerts / risk scoring | ❌ Deferred |

## What each phase delivers

### Phase 1 — Intelligence Score (this PR)

- New IntelligenceScore type on OrchestratedIntelligence.metadata.intelligenceScore: { grounded, aiContribution, bySource, summary }.

- IntelligenceOrchestrator.computeIntelligenceScore() — pure, deterministic, reusable by API + prompt block + dashboard.

- Rendered into the prompt block (“Intelligence Score: 94% grounded / 6% AI-generated”).

- Summary one-liner ready for UI: “94% grounded in repository intelligence. Only 6% AI-generated.”

- Fully additive — no behaviour change when the orchestrator flag is off.

### Phase 2 — Test Case Lab migration

- TestCoverageEngine.buildOrchestratedIntelligenceBlock() (mirrors Script Gen).

- Sources: ['repository','appProfile','testData','knowledge','patterns'].

- Skip legacy flat blocks when the orchestrated block is present (no double-injection).

- Return intelligenceScore in the /api/test-coverage/generate response.

### Phase 3 — Healing migration

- Orchestrator gains method-index + RAG retrieval and an evidence output.

- HealingIntelligenceContext becomes a thin adapter over the orchestrator, preserving the promptBlock + confidence-boost evidence contract.

### Phase 4 — Requirement + Intent Intelligence

- Requirement Intelligence: extract entities, workflows, actors, validations, dependencies, business rules before AI.

- Intent Intelligence: expand a requirement into intents (e.g. Login → Authentication / Positive / Negative / Boundary / Session / Security) so the repository search is intent-scoped and sharper.

### Phase 5 — Frontend (dashboard repo)

- Intelligence Score badge/panel on generation results for all three features.

- Per-source breakdown bars; headline “% grounded / % AI-generated”.